King Abdulaziz University

Department of Computer Science

Faculty of Computing and Information Technology

CPIS-334, Term 2024

Introduction to Software Project Management

Careem Application

| Name | ID | Section |
| --- | --- | --- |
| Yasser salah Qanat | 2235931 | F4 |
| Hammad Alharthi | 2242590 | F4 |
| Hussam Asolami | 2239202 | F4 |

Contents

Purpose of the Project:	3

Goals and objectives:	3

Work breakdown structure:	4

Network Diagram:	5

Staffing Procedure and Plan:	6

Organizational chart and histogram:	8

Major Project Milestones:	8

Detailed Project Schedule:	9

References:	10

Purpose of the project:

Careem's main objective is to offer users in its operational regions accessible and dependable transportation and delivery services. Enabling regions lacking public transportation and Ensure everyone can move around conveniently and affordably with Careem.

Goals and Objectives:

1-  Empowering Communities: In order to empower communities, Careem offers drivers and delivery partners employment possibilities, promotes economic development, and builds a sense of community and support within nearby neighborhoods.

2- Enhancing Accessibility: Careem wants to ensure that everyone can easily move around their cities at affordable prices by making delivery and transportation services available to everyone, particularly in places without public transit options..

3- Prioritizing Safety and Security: Careem is dedicated to protecting the security and safety of both drivers and passengers by putting in place strict safety protocols, including emergency features, real-time tracking, and background checks, to give all users a reliable and secure experience.

4-  Promoting Convenience and Efficiency: Careem strives to make everyday travel easier and more efficient by offering an easy-to-use platform that lets you book rides, track journeys, make digital payments, and get delivery services..

5-Driving innovation: By consistently improving its services, adding new features, and adjusting to the changing needs of its consumers, Careem hopes to spur innovation in the delivery and transportation sector and maintain its position at the forefront of technical developments.

Work break down structure:

Network diagram

Staffing Procedure and Plan (HR):

Plan:

1- Identify Skills and Expertise:

Clearly define the responsibilities and skill sets required to achieve the project's objectives. This include locating the project's developers, designers, testers, project managers, and other experts.

2- Recruitment:

To draw in applicants, post job openings on pertinent websites such as social media, job boards, and LinkedIn. As an alternative, think about collaborating with outsourcing companies or employment agencies to find the necessary skills.

3-  Selection:

Examine applications, hold interviews, and rank applicants according to their technical proficiency, work history, cultural fit, and general project fit. Choose the best candidates to join the team..

4-  Onboarding and Orientation:

Provide a comprehensive orientation to new team members, introducing them to the project, team dynamics, tools, processes, and expectations. Clarify their roles, responsibilities, and how they will collaborate with other team members.

Workers:

Project manager: Overseeing the entire project and make it work.

App developer: responsible for developing and implementing the App

App testers: Checking the App developers work and Implementation

Database administrator: responsible for managing the data and save it correctly

Marketing Specialist: making marketing plan to attract people.

HR Manager: responsible for recruiting the right employes.